PROGRESS REPORT

Name/Class: \_\_Aung Tun Lin\_\_\_\_\_\_/\_\_HDIT\_\_\_\_\_\_\_\_\_\_\_

Project Title: \_\_\_\_\_\_\_\_\_\_\_\_Alternese AI UI/UX Blog Management\_\_\_\_\_\_\_\_

Commencement Date: 16th /March/2023 Submission Date: 16th/April/2023

|  |  |  |  |
| --- | --- | --- | --- |
| Stage No. &  Description | Task No. & Description | Expected Date | Actual Date |
| A. Specification & Project Management | 1. Project Overview | March.16.20 | April.17.2023 |
|  | 2. Requirements Definition | March.18.2023 | March.18.2023 |
|  | 3. Work Breakdown Structure | March .19.2023 | March.20.2023 |
|  | 4. Gantt Chart | March .21.2023 | March .23.2023 |
|  | 5. Budgeting | March.23.2023 | March .24.2023 |
| B. System Requirements Specifications & Analysis | 1. Use Case Diagram | March.25.2023 | March .26.2023 |
|  | 2.Class Diagrams/ Sequence/ Activity/ State Transition Diagram | March.27.2023 | April.1.2023 |
|  | 3. Process Descriptions | April.2.2023 | April .5.2023 |
|  | 4. Data Dictionaries | April .7.2023 | April .10.2023 |
|  | 5. Normalisation | April .12.2023 | April .14.2023 |
|  | 6. Entity Relationship Diagram(ERD) | April .13.2023 | April .13.2023 |
| C. System Design Specifications | 1. Database Design | April .15.2023 | April .15.2023 |
|  | 2. Program Design – Hierarchical Charts | April .16.2023 | April .16.2023 |
|  | 3. Mini Specifications | April .16.2023 | April .16.2023 |
|  | 4. Interface Design – Screens and Reports | April .16.2023 | April .16.2023 |
|  | 5. Security Features of the System | April.17.2023 | April.17.2023 |
| D. System Testing & Implementation | 1. Test Plan | April .18.2023 | April .19.2023 |
|  | 2. Test Data | April .20.2023 | April .20.2023 |
|  | 3. Test Result | April .20.2023 | April .20.2023 |
|  | 4. Changeover Procedure | April .20.2023 | April.20.2023 |
|  | 5. User Manual | April .21.2023 | April.25.2023 |
| E. Critical Appraisal | 1. System Limitation | May.10.2023 | May .15.2023 |
|  | 2.Recommendations | May.16.2023 | May .16.2023 |
|  | 3. Critical Reflection | May.17.2023 | May.18.2023 |
| F. Presentation | 1. Presentation and Product Demonstration | May.20.2023 | May.21.2023 |